## Slide 1
RISK MANAGEMENT
Response
Strategies
Transfer · Mitigate · Accept · Avoid · Exploit · Escalate
By: Jeytha Sahana .V
Cybersecurity Risk Management

## Slide 2
The 6 Risk Response Strategies
Every risk you identify must get one of these responses. Here's the full picture.
🚫 Avoid
Eliminate the risk entirely
WHEN: Risk is too high to tolerate
🛡️ Mitigate
Reduce likelihood or impact
WHEN: Controls can bring risk to acceptable level
🤝 Transfer
Shift risk to a third party
WHEN: Cost of transfer < cost of impact
✅ Accept
Consciously live with the risk
WHEN: Cost of action > cost of risk
🚀 Exploit
Turn risk into opportunity
WHEN: Positive risk (opportunity) exists
📣 Escalate
Pass to someone with authority
WHEN: Risk is outside your scope/power

## Slide 3
🚫 AVOID
Strategy 1 of 6
Eliminate the source of the risk entirely
What it means:
You stop doing the activity that creates the risk. No activity = no risk. This is the most decisive response — you don't manage the risk, you eliminate the conditions that create it.
REAL EXAMPLES
Shutting down an insecure legacy system instead of patching it
Not collecting user data you don't strictly need (no data = no breach risk)
Cancelling a vendor contract after discovering they can't meet security standards
Stopping use of an unencrypted communication channel
WHEN TO USE / WATCH OUT
✓ Risk is critical or catastrophic
✓ Controls are too expensive or unreliable
✓ Activity is non-essential to the business
⚠ Caution:
Avoidance may mean losing business value. Always weigh the cost of stopping the activity vs. the risk.

## Slide 4
🛡️ MITIGATE
Strategy 2 of 6
Reduce the likelihood or impact of the risk
What it means:
You put controls in place to reduce either how likely the risk is to happen (likelihood) or how bad it will be if it does (impact). This is the most common strategy in cybersecurity.
TWO LEVERS OF MITIGATION
Reduce Likelihood
Make it harder for the risk to occur
→ MFA, patch management, firewalls
→ Security awareness training
→ Penetration testing
Reduce Impact
Limit damage if the risk materializes
→ Backups & disaster recovery plans
→ Incident response procedures
→ Network segmentation
EXAMPLES IN A BANKING APP
Enforce MFA on all logins
Encrypt the database at rest
Run quarterly pen tests
Set up auto-logout after 5 min

## Slide 5
🤝 TRANSFER
Strategy 3 of 6
Shift the financial or operational impact to a third party
What it means:
You don't eliminate the risk or reduce it — you pay someone else to bear the consequences. The risk still exists, but the financial hit lands on another party (insurer, vendor, contractor).
FORMS OF RISK TRANSFER
📋 Cyber Insurance
Policy covers breach costs, ransomware payouts, legal fees, notification costs
🏢 Outsourcing / MSSPs
Managed Security Service Provider takes on monitoring, response SLAs
📄 SLAs & Contracts
Vendor contracts with liability clauses — breach = vendor pays penalties
☁️ Cloud Shared Responsibility
AWS/Azure handles physical & infra security; you handle data & app layer
⚡ Key reminder: Transfer shifts financial impact, not legal liability. You're still responsible for compliance (GDPR, HIPAA).

## Slide 6
✅ ACCEPT
Strategy 4 of 6
Consciously decide to live with the risk
What it means:
You review the risk, understand it fully, and decide that no action is needed — because the cost or effort of responding outweighs the likely impact. This is NOT ignoring risk. It's a documented, intentional business decision.
TWO TYPES OF ACCEPTANCE
Active Acceptance
You create a contingency reserve — budget set aside to deal with the risk IF it occurs. You're prepared but not acting preemptively.
Example: Setting aside $50K budget for a potential minor data breach.
Passive Acceptance
No action now — deal with it if and when it happens. Suitable for very low-probability, low-impact risks.
Example: Accepting risk that a rarely-used internal tool might go offline briefly.
🔑 The Golden Rule of Acceptance
Acceptance must ALWAYS be documented with a risk owner who signs off. "We know about this, we've evaluated it, and we accept the risk" — that's defensible. Silently ignoring a risk is never acceptance; it's negligence.

## Slide 7
🚀 EXPLOIT
Strategy 5 of 6 · For POSITIVE risks (Opportunities)
Wait — isn't risk always bad?
Not in formal risk management! Risks can be positive (opportunities) — events that, if they happen, benefit the project or organization. Exploit means taking deliberate action to make sure an opportunity actually occurs.
POSITIVE RISK RESPONSES
EXPLOIT
Ensure the opportunity definitely happens. Assign best resources, remove blockers, guarantee the outcome.
e.g. Assign senior devs to ensure a faster-than-expected launch captures market share.
ENHANCE
Increase the probability or impact of the opportunity occurring.
e.g. Add extra testing cycles to make a feature release more likely to succeed.
SHARE
Partner with another party who is better positioned to capture the opportunity.
e.g. Joint venture with a cloud provider to co-develop a security product.
ACCEPT
Acknowledge the upside but take no proactive action — let it happen if it does.
e.g. Note that an early completion is possible but don't restructure the team for it.

## Slide 8
📣 ESCALATE
Strategy 6 of 6
Pass the risk to someone with the authority to handle it
What it means:
The risk is outside your authority, budget, or scope to handle. You formally hand it off to a higher level — senior management, the PMO, the board — who can make the call. This is not passing the buck; it's responsible governance.
THE ESCALATION LADDER
L1 Team Lead / Analyst
Identifies the risk, documents it, determines it's outside scope
L2 Project Manager
Reviews, confirms escalation needed, routes to appropriate owner
L3 CISO / Department Head
Evaluates strategic impact, assigns a response owner
L4 Board / Executive Team
Makes final call on risks affecting compliance, reputation, or major cost
↑ Escalate
WHEN TO ESCALATE
→ Risk exceeds your budget authority
→ Decision has legal or regulatory impact
→ Risk affects multiple teams or projects
→ Conflicting priorities require exec decision
→ You lack the technical authority to act

## Slide 9
🧭 How to Choose Your Response Strategy
Ask yourself these questions in order:
1
Is this risk outside your authority to respond to?
YES
ESCALATE →
2
Can you stop doing the thing that creates the risk?
YES
AVOID →
3
Is this a positive risk (an opportunity)?
YES
EXPLOIT / ENHANCE / SHARE →
4
Can controls reduce it to an acceptable level?
YES
MITIGATE →
5
Can you pay someone else to bear the impact?
YES
TRANSFER →
6
Is the cost of acting > cost of the risk?
YES
ACCEPT →

## Slide 10
📋 Full Comparison: All 6 Strategies
Strategy
Core Idea
Risk Still Exists?
Best Used When
Cybersecurity Example
🚫 Avoid
Stop the activity
No
Risk is critical & preventable
Shut down insecure legacy server
🛡️ Mitigate
Reduce likelihood/impact
Yes
Controls bring it to tolerance
Implement MFA & patch systems
🤝 Transfer
Shift to third party
Yes
Cost of transfer < cost of impact
Buy cyber insurance
✅ Accept
Live with it (documented)
Yes
Cost of action > cost of risk
Accept risk of minor tool downtime
🚀 Exploit
Maximize the opportunity
Yes (+)
Positive risk / opportunity
Accelerate launch to gain market share
📣 Escalate
Pass up to authority
Yes
Outside your scope/budget
Board decision on compliance breach